EXAMIFO DESKTOP

# Implementation & Test Status Report

Portion 01 and Portion 04 verification checklist, plus five-portion completion analysis

| Report field | Value |
| --- | --- |
| Project | .NET MAUI Windows desktop examination client |
| Assessment date | 16 August 2026 |
| Evidence base | Source inspection, eight automated test suites, Windows build, user-performed manual application and SQLite testing |
| Overall estimated implementation | 73% across five equally weighted major portions |
| Commit status | Portion 04 changes are not committed in this report |

Current conclusion: Portion 01 and the local persistence scope of Portion 04 are complete and test-passing. Backend-dependent synchronization acknowledgements remain externally unverified.

# 1. Status method and evidence

The report distinguishes implementation from verification. A feature is not marked manually passed merely because code exists or an automated test passes.

| Label | Meaning |
| --- | --- |
| PASS — automated | A repeatable test suite directly exercised the behavior and passed. |
| PASS — manual | The user observed the behavior in the running application or SQLite database. |
| PARTIAL — manual | Some behavior was observed, but the full scenario was unavailable. |
| PENDING — external | Implementation exists, but compatible backend behavior, administrative access, or a controllable server response was unavailable. |
| N/A | The check is not meaningfully performed manually, or belongs to a different major portion. |

## Automated evidence rerun

InstallationIdentity.Tests — passed on 16 August 2026

AuthSessionStore.Tests — passed on 16 August 2026

TokenRefresh.Tests — passed on 16 August 2026

AuthenticatedHttp.Tests — passed on 16 August 2026

DeviceEligibility.Tests — passed on 16 August 2026

AuthorizationRestore.Tests — passed on 16 August 2026

Encryption.Tests — passed on 16 August 2026

PersistenceMigration.Tests — passed on 16 August 2026

Windows target build: succeeded with 0 errors. The build retained 174 pre-existing XAML, nullability, and obsolete-API warnings.

# 2. Portion 01 — Get Permission

Portion status: 100% implemented. Core user journeys were manually exercised; server-administration scenarios remain correctly identified as external verification gaps.

| # | Milestone | Impl. | Auto | Manual | Evidence / limitation |
| --- | --- | --- | --- | --- | --- |
| 1 | Installation identity | PASS | PASS | PASS | Stable ID creation, restart reuse, validation, corruption recovery, and concurrency tested; restart behavior observed. |
| 2 | Live login | PASS | PASS | PASS | Valid account login and normal authenticated use observed. |
| 3 | Secure token/session storage | PASS | PASS | PASS | Session persisted across restart; secure envelope and clearing tests passed. |
| 4 | Token refresh and rotation | PASS | PASS | PARTIAL | Rotation, invalid rotation, and concurrent refresh tested; natural live token expiry was not deliberately forced. |
| 5 | Shared authenticated HTTP mechanism | PASS | PASS | PASS | Bearer handling, retry behavior, and HTTPS protection tested; authenticated API flows used manually. |
| 6 | Device identity and lifecycle | PASS | PASS | PARTIAL | One stable device record observed. Revocation/device-limit administration could not be simulated without backend access. |
| 7 | Eligibility and assigned exams | PASS | PASS | PASS | Exam access and maximum-attempt rejection observed; invalid metadata tested. |
| 8 | Offline authorization | PASS | PASS | PASS | Exam worked offline after authorization; consumed authorization removal observed. |
| 9 | Startup session restoration | PASS | PASS | PASS | Closing/reopening restored the signed-in session. |
| 10 | /auth/me identity verification | PASS | PASS | PARTIAL | Success, mismatch, rejection, and network failure tested; exact backend trace was not available manually. |
| 11 | Logout | PASS | PASS | PASS | Logout/re-login exercised; server failure and local-only paths covered automatically. |
| 12 | Trusted server time | PASS | PASS | PASS | Clock-manipulation test did not incorrectly unlock/extend the exam; trusted offset tests passed. |
| 13 | Central session state machine | PASS | PASS | PASS | Guarded transitions tested; earlier invalid SigningOut transition was corrected and subsequent use succeeded. |
| 14 | Security hardening and acceptance | PASS | PASS | PARTIAL | HTTPS-only token transmission, corruption handling, restart and offline cases passed. Device revocation remains backend-dependent. |

# 3. Portion 04 — Preserve Data

Portion status: 100% for its defined local durability and persistence responsibility. Server acknowledgement and pull reconciliation are Portion 05 responsibilities.

| # | Milestone | Impl. | Auto | Manual | Evidence / limitation |
| --- | --- | --- | --- | --- | --- |
| 1 | Versioned SQLite migrations | PASS | PASS | PASS | SchemaMigrationRecord shows versions 1–4; fresh, repeated, concurrent, legacy, and future-version cases passed. |
| 2 | Complete local entities | PASS | PASS | PASS | Required tables exist. User, device, attempt, answer, submission, and proctor records were inspected. |
| 3 | Constraints and relationships | PASS | PASS | PARTIAL | Uniqueness and orphan checks pass automatically; normal linked rows were observed manually. |
| 4 | Encrypted-data boundaries | PASS | PASS | PASS | Answer, user, device, authorization, proctor metadata, and outbox payload protection implemented; enc:v1 envelopes observed. |
| 5 | Generalized answer persistence | PASS | PASS | PARTIAL | All supported formats tested automatically; current UI/manual run primarily exercised selected-option answers. |
| 6 | Answer replacement and clearing | PASS | PASS | PASS | Revision 2 rows observed; replacement/clearing behavior tested. |
| 7 | Attempt lifecycle | PASS | PASS | PASS | Start, in-progress, local submit, syncing, synced/rejected rules tested; current attempt state inspected. |
| 8 | Recovery snapshot and progress | PASS | PASS | PASS | Offline/restart recovery worked; latest CurrentQuestionIndex was 19. |
| 9 | Idempotent atomic submission | PASS | PASS | PASS | Exactly one submission for the latest attempt; repeated/concurrent submission tests passed. |
| 10 | Local outbox lifecycle | PASS | PASS | PARTIAL | Pending, in-flight, retry, stale recovery, and terminal results tested. Final filtered manual query was not completed in supplied screenshots. |
| 11 | Synchronization checkpoints | PASS | PASS | PENDING | Monotonic revision/cursor behavior passed. Live table is empty because backend supplied no usable ServerRevision. |
| 12 | Proctoring-event persistence | PASS | PASS | PASS | exam.view.entered/hidden records, encrypted metadata, operation IDs, and sequences observed. |
| 13 | Integrity/corruption handling | PASS | PASS | PARTIAL | quick_check, orphan detection, fail-closed key handling, and no-deletion behavior tested; destructive live corruption was intentionally avoided. |
| 14 | Crash/restart/concurrency acceptance | PASS | PASS | PASS | Concurrent writes, contiguous sequences, restart, offline continuation, and concurrent idempotent submission passed. |

# 4. Manual SQLite evidence summary

| Observed table / behavior | Result | Interpretation |
| --- | --- | --- |
| Answer.Response | PASS — enc:v1 values | Answer content is not stored as plaintext. |
| Answer.Revision | PASS — revisions 1 and 2 | Replacement/version tracking works. |
| Attempt latest record | PASS — ID 2713a7f3…; index 19; next sequence 12 | Progress and ordered operation counter were preserved. |
| Submission | PASS — one row for latest attempt | Local terminal submission was durable and idempotent. |
| LocalUserRecord | PASS — encrypted name/email | Candidate PII is protected at rest. |
| LocalDeviceRecord | PASS — one active installation/device | Local and cloud device identities remain explicit. |
| ProctoringEventRecord | PASS — encrypted events | Basic visibility events are durable and sequence-linked. |
| SchemaMigrationRecord | PASS — versions 1–4 | Database reached the current schema. |
| AttemptAuthorizationRecord | Expected empty | Consumed one-time authorization material was removed. |
| DownloadedExamRecord | PENDING — empty | Package persistence has not yet been exercised; primarily Portion 02. |
| SyncCheckpointRecord | PENDING — empty | No compatible accepted server revision was available; primarily end-to-end Portion 05 verification. |

## Important interpretation

Empty authorization, download, or checkpoint tables do not have the same meaning. Consumed authorization being absent is a security success. Download and checkpoint tables require separate package/synchronization events before rows can exist.

# 5. Five-portion implementation analysis

Percentages are engineering estimates against the architecture contract, with each of the five major portions weighted equally. They describe implementation coverage, not production readiness or backend certification.

| Major portion | Estimate | Status | Basis |
| --- | --- | --- | --- |
| 01 — Get Permission | 100% | Complete | Login, tokens, device identity, eligibility, offline authorization, restoration, trusted time, logout, state machine, and security tests are implemented. |
| 02 — Get the Exam | 65% | In progress | Catalogue, metadata, manifest retrieval, SHA-256 verification, parsing, and mapping exist. Known-good atomic package replacement, durable DownloadedExam integration, interruption recovery, and complete manual package validation remain. |
| 03 — Run the Exam | 55% | In progress | Attempt start, timer, question navigation, answer autosave, local submit, and recovery exist. Full UI coverage for all question types, deterministic shuffle, robust clock rollback/monotonic timing, lock behavior, and richer Windows proctoring remain. |
| 04 — Preserve Data | 100% | Complete | Versioned SQLite, AES-GCM boundaries, atomic answer/outbox writes, lifecycle, recovery, submission, checkpoints, proctor persistence, integrity, and concurrency acceptance are complete. |
| 05 — Sync with API | 45% | Partial | Push batching, outbox claiming, accepted/duplicate/rejected/retry handling, basic retry, and checkpoint advancement exist. Pull paging, single-worker lock, exponential jitter, uncertain-operation lookup, connectivity scheduling, reconciliation, and result polling remain. |

Overall implementation estimate: 73% (simple average of 100%, 65%, 55%, 100%, and 45%).

Production-readiness is lower than implementation coverage because compatible backend acceptance, device revocation, full package lifecycle, complete run-engine behavior, and end-to-end push/pull/result reconciliation still require validation.

## Recommended next sequence

Commit Portion 04 after reviewing the working-tree diff and choosing the checkpoint message.

Finish Portion 02 package persistence and known-good atomic replacement.

Finish Portion 03 question renderers, deterministic ordering, timing hardening, and Windows lifecycle/proctoring behavior.

Finish Portion 05 pull/reconciliation, background worker coordination, backoff/jitter, uncertain-operation recovery, and result polling.

Run a compatible backend acceptance pass covering server revisions, duplicate operations, rejections, revocation, and results.

# 6. Release-gate checklist

| Gate | Current status | Required evidence before production |
| --- | --- | --- |
| Portion 01 functional gate | PASS | Retain test suite; add backend-admin revocation/device-limit acceptance when available. |
| Portion 04 local durability gate | PASS | Retain migration and crash/concurrency suite; preserve real-device restart evidence. |
| Backend synchronization gate | PENDING | Accepted/duplicate/rejected revisions, pull pagination, uncertain timeout resolution, result polling. |
| Exam package gate | PENDING | Interrupted download, hash mismatch, atomic replacement, known-good rollback, durable package record. |
| Full exam-engine gate | PENDING | All question-type UI paths, deterministic shuffle, clock rollback, forced close/restart, deadline lock. |
| Security/operations gate | PARTIAL | Production HTTPS/certificate configuration, redacted logging review, Windows data protection and deployment review. |

Report limitation: no server administration console, controlled revocation response, compatible server revision response, or complete pull/result endpoint behavior was available during manual testing. These items are explicitly pending rather than treated as failures.

# 7. Work-session time log

Timing basis. The durations below are reconstructed from timestamps visible in the retained chat and screenshots. They represent elapsed collaboration windows, including explanation, implementation, builds, automated tests, manual testing, troubleshooting, and pauses for user feedback. They are not timesheet-grade coding hours. Where no reliable start/end pair exists, the entry is explicitly marked as unverified.

| Work block | Observed span | Elapsed time | Confidence | Included work | Classification |
| --- | --- | --- | --- | --- | --- |
| Portion 01 - Get Permission | 15 Aug 2026, 7:29 PM to about 11:15 PM | Approx. 3 h 46 min | High | Point planning, implementation, automated suites, login/offline/restart/manual acceptance, and troubleshooting. | Estimated |
| Portion 04 - Preserve Data | 15 Aug, about 11:20 PM to 16 Aug, 2:26 AM | Approx. 3 h 06 min | High | Schema, encryption, persistence/outbox work, migrations, SQLite inspection, automated tests, and manual verification. | Estimated |
| Responsive desktop window/UI adjustments | 16 Aug 2026, 3:08 AM to 3:15 AM | Approx. 7 min | High | Window proportions, responsive XAML behavior, and Windows screen centering. | Estimated |
| Portion 02 Points 1-5 - catalogue and temporary acquisition | 16 Aug 2026, visible evidence 1:16 PM to 1:25 PM | At least 9 min; full span unavailable | Medium | Catalogue cache, metadata/manifest validation, safe download path, build/test work, and manual offline catalogue check. | Estimated |
| Portion 02 Points 6-11 - verified package installation | 16 Aug 2026; no complete timestamp pair retained | Not reliably measurable from chat | Low | SHA-256 verification, schema/protected-content checks, encrypted installation, atomic activation, rollback preservation, SQLite integration, tests, and build. | Unverified |

Reconstructed total with measurable start/end pairs: approximately 6 hours 59 minutes, plus the unmeasured portions of Portion 02. This total should be described as an evidence-based estimate, not a billing or productivity total.

## Timing interpretation by milestone

Portion 01's fourteen milestones were handled within one continuous implementation-and-acceptance session; the retained chat does not support defensible point-by-point minute allocation.

Portion 04's fourteen milestones were implemented and verified across the late-evening/early-morning session; SQLite inspection and manual troubleshooting account for a meaningful share of the elapsed window.

Portion 02 Points 1-5 have only a narrow visible timestamp window, while Points 6-11 have test/build evidence but no reliable paired chat timestamps. Their exact elapsed durations remain unverified.