Examifo Desktop — Major Portions Progress Report

Implementation and verification summary • 18 August 2026

Current outcome: Portions 01–04 core scope is implemented and tested. Portion 05 synchronization, authoritative reconciliation, grading and results remains the primary implementation phase.

# Major-portion status

| Portion | Status | Implemented | Verification |
| --- | --- | --- | --- |
| 01 — Access | DONE | Installation/device identity, login, secure sessions, refresh, authenticated HTTP, eligibility, authorization, restoration, logout, trusted time and session state. | Automated tests, Windows build and manual online/offline/restart tests. |
| 02 — Get exam | DONE* | Candidate catalogue cache, metadata, package manifest/download, SHA-256 validation, atomic installation, updates and offline package loading. | Automated acquisition tests plus manual cached-list, SQLite and offline package tests. |
| 03 — Take exam | DONE* | Exam shell, deterministic ordering, navigation, objective/text/code/rich/drawing/grid/composite answers, timer, autosave, recovery and local submission. | Manual question, restart, offline, clock-change and SQLite tests; supporting automated tests/builds. |
| 04 — Preserve | DONE | SQLite migrations, encrypted sensitive values, atomic answer/outbox writes, checkpoints, submission records and proctoring-event persistence. | Migration, encryption and persistence tests plus detailed DB Browser inspection. |
| 05 — Sync/results | LEFT | Outbox foundations exist; complete push/pull reconciliation, authoritative submission, grading/result polling and result UI remain. | Not yet fully accepted end-to-end against the backend. |

* DONE for the agreed desktop core scope. Incremental catalogue tombstones, upload/camera, full proctoring configuration and WYSIWYG mathematics remain backend-dependent or separately postponed.

# Working and tested capabilities

[DONE] Stable installation identity; secure login/session restoration; refresh rotation; authenticated API calls and logout.

[DONE] Candidate-scoped SQLite exam catalogue with offline fallback after an online refresh.

[DONE] Candidate-safe package download, hash verification, temporary-file protection, atomic replacement and restart loading.

[DONE] Offline exam opening where authorization exists; deterministic question/option order and real-time deadline handling.

[DONE] MCQ, multiple-select, true/false, short/essay text, code text, rich/equation notation, drawing, table/grid and multi-part answer capture.

[DONE] Encrypted answer storage, atomic outbox creation, autosave, restart recovery and locally terminal offline submission.

[DONE] Clock-change detection and persisted proctoring events without extending the exam deadline.

# Portion 05 — remaining implementation

[LEFT] Push pending operations in strict per-attempt sequence and safely recover InFlight operations after timeout/crash.

[LEFT] Treat duplicate operation IDs as success; apply retry/backoff and permanent rejection rules.

[LEFT] Pull server revisions and reconcile authoritative attempt/submission state with preserved local evidence.

[LEFT] Confirm on-time offline submission acceptance after reconnect and define deadline transport grace.

[LEFT] Poll grading/results and display pending, withheld, rejected, released and scored states.

[LEFT] Complete end-to-end tests: offline answers → restart → offline submit → reconnect → sync acceptance → result.

# Backend confirmations / held items

Authoritative attemptsUsed/attemptsRemaining and investigation of repeated authorizations beyond a genuine limit.

Versioned enumeration and schemas for every live questionType alias.

Attachment/upload/camera APIs, offline attachment ordering, integrity and deadline behaviour.

Complete proctoring settings, event payloads, violation actions and camera-presence rules.

Incremental catalogue deletion/tombstone semantics; current implementation safely performs authoritative full replacement.

# Current implementation estimate

| Desktop core | Overall five portions | Primary next step |
| --- | --- | --- |
| Portions 01–04 implemented | Approximately 79–80% | Complete Portion 05 |

Release position: The desktop application demonstrates a durable offline exam workflow, but it should not be declared production-complete until Portion 05 and the final end-to-end backend acceptance tests pass.