EXAMIFO DESKTOP

# Implementation & Test Status Report

Portion 01 and Portion 04 verification checklist, plus five-portion completion analysis

| Report field | Value |
| --- | --- |
| Project | .NET MAUI Windows desktop examination client |
| Assessment date | 16 August 2026 |
| Evidence base | Source inspection, eight automated test suites, Windows build, user-performed manual application and SQLite testing |
| Overall estimated implementation | 73% across five equally weighted major portions |
| Commit status | Portion 04 changes are not committed in this report |

Current conclusion: Portion 01 and the local persistence scope of Portion 04 are complete and test-passing. Backend-dependent synchronization acknowledgements remain externally unverified.

# 1. Status method and evidence

The report distinguishes implementation from verification. A feature is not marked manually passed merely because code exists or an automated test passes.

| Label | Meaning |
| --- | --- |
| PASS — automated | A repeatable test suite directly exercised the behavior and passed. |
| PASS — manual | The user observed the behavior in the running application or SQLite database. |
| PARTIAL — manual | Some behavior was observed, but the full scenario was unavailable. |
| PENDING — external | Implementation exists, but compatible backend behavior, administrative access, or a controllable server response was unavailable. |
| N/A | The check is not meaningfully performed manually, or belongs to a different major portion. |

## Automated evidence rerun

InstallationIdentity.Tests — passed on 16 August 2026

AuthSessionStore.Tests — passed on 16 August 2026

TokenRefresh.Tests — passed on 16 August 2026

AuthenticatedHttp.Tests — passed on 16 August 2026

DeviceEligibility.Tests — passed on 16 August 2026

AuthorizationRestore.Tests — passed on 16 August 2026

Encryption.Tests — passed on 16 August 2026

PersistenceMigration.Tests — passed on 16 August 2026

Windows target build: succeeded with 0 errors. The build retained 174 pre-existing XAML, nullability, and obsolete-API warnings.

# 2. Portion 01 — Get Permission

Portion status: 100% implemented. Core user journeys were manually exercised; server-administration scenarios remain correctly identified as external verification gaps.

| # | Milestone | Impl. | Auto | Manual | Evidence / limitation |
| --- | --- | --- | --- | --- | --- |
| 1 | Installation identity | PASS | PASS | PASS | Stable ID creation, restart reuse, validation, corruption recovery, and concurrency tested; restart behavior observed. |
| 2 | Live login | PASS | PASS | PASS | Valid account login and normal authenticated use observed. |
| 3 | Secure token/session storage | PASS | PASS | PASS | Session persisted across restart; secure envelope and clearing tests passed. |
| 4 | Token refresh and rotation | PASS | PASS | PARTIAL | Rotation, invalid rotation, and concurrent refresh tested; natural live token expiry was not deliberately forced. |
| 5 | Shared authenticated HTTP mechanism | PASS | PASS | PASS | Bearer handling, retry behavior, and HTTPS protection tested; authenticated API flows used manually. |
| 6 | Device identity and lifecycle | PASS | PASS | PARTIAL | One stable device record observed. Revocation/device-limit administration could not be simulated without backend access. |
| 7 | Eligibility and assigned exams | PASS | PASS | PASS | Exam access and maximum-attempt rejection observed; invalid metadata tested. |
| 8 | Offline authorization | PASS | PASS | PASS | Exam worked offline after authorization; consumed authorization removal observed. |
| 9 | Startup session restoration | PASS | PASS | PASS | Closing/reopening restored the signed-in session. |
| 10 | /auth/me identity verification | PASS | PASS | PARTIAL | Success, mismatch, rejection, and network failure tested; exact backend trace was not available manually. |
| 11 | Logout | PASS | PASS | PASS | Logout/re-login exercised; server failure and local-only paths covered automatically. |
| 12 | Trusted server time | PASS | PASS | PASS | Clock-manipulation test did not incorrectly unlock/extend the exam; trusted offset tests passed. |
| 13 | Central session state machine | PASS | PASS | PASS | Guarded transitions tested; earlier invalid SigningOut transition was corrected and subsequent use succeeded. |
| 14 | Security hardening and acceptance | PASS | PASS | PARTIAL | HTTPS-only token transmission, corruption handling, restart and offline cases passed. Device revocation remains backend-dependent. |

# 3. Portion 04 — Preserve Data

Portion status: 100% for its defined local durability and persistence responsibility. Server acknowledgement and pull reconciliation are Portion 05 responsibilities.

| # | Milestone | Impl. | Auto | Manual | Evidence / limitation |
| --- | --- | --- | --- | --- | --- |
| 1 | Versioned SQLite migrations | PASS | PASS | PASS | SchemaMigrationRecord shows versions 1–4; fresh, repeated, concurrent, legacy, and future-version cases passed. |
| 2 | Complete local entities | PASS | PASS | PASS | Required tables exist. User, device, attempt, answer, submission, and proctor records were inspected. |
| 3 | Constraints and relationships | PASS | PASS | PARTIAL | Uniqueness and orphan checks pass automatically; normal linked rows were observed manually. |
| 4 | Encrypted-data boundaries | PASS | PASS | PASS | Answer, user, device, authorization, proctor metadata, and outbox payload protection implemented; enc:v1 envelopes observed. |
| 5 | Generalized answer persistence | PASS | PASS | PARTIAL | All supported formats tested automatically; current UI/manual run primarily exercised selected-option answers. |
| 6 | Answer replacement and clearing | PASS | PASS | PASS | Revision 2 rows observed; replacement/clearing behavior tested. |
| 7 | Attempt lifecycle | PASS | PASS | PASS | Start, in-progress, local submit, syncing, synced/rejected rules tested; current attempt state inspected. |
| 8 | Recovery snapshot and progress | PASS | PASS | PASS | Offline/restart recovery worked; latest CurrentQuestionIndex was 19. |
| 9 | Idempotent atomic submission | PASS | PASS | PASS | Exactly one submission for the latest attempt; repeated/concurrent submission tests passed. |
| 10 | Local outbox lifecycle | PASS | PASS | PARTIAL | Pending, in-flight, retry, stale recovery, and terminal results tested. Final filtered manual query was not completed in supplied screenshots. |
| 11 | Synchronization checkpoints | PASS | PASS | PENDING | Monotonic revision/cursor behavior passed. Live table is empty because backend supplied no usable ServerRevision. |
| 12 | Proctoring-event persistence | PASS | PASS | PASS | exam.view.entered/hidden records, encrypted metadata, operation IDs, and sequences observed. |
| 13 | Integrity/corruption handling | PASS | PASS | PARTIAL | quick_check, orphan detection, fail-closed key handling, and no-deletion behavior tested; destructive live corruption was intentionally avoided. |
| 14 | Crash/restart/concurrency acceptance | PASS | PASS | PASS | Concurrent writes, contiguous sequences, restart, offline continuation, and concurrent idempotent submission passed. |

# 4. Manual SQLite evidence summary

| Observed table / behavior | Result | Interpretation |
| --- | --- | --- |
| Answer.Response | PASS — enc:v1 values | Answer content is not stored as plaintext. |
| Answer.Revision | PASS — revisions 1 and 2 | Replacement/version tracking works. |
| Attempt latest record | PASS — ID 2713a7f3…; index 19; next sequence 12 | Progress and ordered operation counter were preserved. |
| Submission | PASS — one row for latest attempt | Local terminal submission was durable and idempotent. |
| LocalUserRecord | PASS — encrypted name/email | Candidate PII is protected at rest. |
| LocalDeviceRecord | PASS — one active installation/device | Local and cloud device identities remain explicit. |
| ProctoringEventRecord | PASS — encrypted events | Basic visibility events are durable and sequence-linked. |
| SchemaMigrationRecord | PASS — versions 1–4 | Database reached the current schema. |
| AttemptAuthorizationRecord | Expected empty | Consumed one-time authorization material was removed. |
| DownloadedExamRecord | PENDING — empty | Package persistence has not yet been exercised; primarily Portion 02. |
| SyncCheckpointRecord | PENDING — empty | No compatible accepted server revision was available; primarily end-to-end Portion 05 verification. |

## Important interpretation

Empty authorization, download, or checkpoint tables do not have the same meaning. Consumed authorization being absent is a security success. Download and checkpoint tables require separate package/synchronization events before rows can exist.

# 5. Five-portion implementation analysis

Percentages are engineering estimates against the architecture contract, with each of the five major portions weighted equally. They describe implementation coverage, not production readiness or backend certification.

| Major portion | Estimate | Status | Basis |
| --- | --- | --- | --- |
| 01 — Get Permission | 100% | Complete | Login, tokens, device identity, eligibility, offline authorization, restoration, trusted time, logout, state machine, and security tests are implemented. |
| 02 — Get the Exam | 65% | In progress | Catalogue, metadata, manifest retrieval, SHA-256 verification, parsing, and mapping exist. Known-good atomic package replacement, durable DownloadedExam integration, interruption recovery, and complete manual package validation remain. |
| 03 — Run the Exam | 55% | In progress | Attempt start, timer, question navigation, answer autosave, local submit, and recovery exist. Full UI coverage for all question types, deterministic shuffle, robust clock rollback/monotonic timing, lock behavior, and richer Windows proctoring remain. |
| 04 — Preserve Data | 100% | Complete | Versioned SQLite, AES-GCM boundaries, atomic answer/outbox writes, lifecycle, recovery, submission, checkpoints, proctor persistence, integrity, and concurrency acceptance are complete. |
| 05 — Sync with API | 45% | Partial | Push batching, outbox claiming, accepted/duplicate/rejected/retry handling, basic retry, and checkpoint advancement exist. Pull paging, single-worker lock, exponential jitter, uncertain-operation lookup, connectivity scheduling, reconciliation, and result polling remain. |

Overall implementation estimate: 73% (simple average of 100%, 65%, 55%, 100%, and 45%).

Production-readiness is lower than implementation coverage because compatible backend acceptance, device revocation, full package lifecycle, complete run-engine behavior, and end-to-end push/pull/result reconciliation still require validation.

## Recommended next sequence

Commit Portion 04 after reviewing the working-tree diff and choosing the checkpoint message.

Finish Portion 02 package persistence and known-good atomic replacement.

Finish Portion 03 question renderers, deterministic ordering, timing hardening, and Windows lifecycle/proctoring behavior.

Finish Portion 05 pull/reconciliation, background worker coordination, backoff/jitter, uncertain-operation recovery, and result polling.

Run a compatible backend acceptance pass covering server revisions, duplicate operations, rejections, revocation, and results.

# 6. Release-gate checklist

| Gate | Current status | Required evidence before production |
| --- | --- | --- |
| Portion 01 functional gate | PASS | Retain test suite; add backend-admin revocation/device-limit acceptance when available. |
| Portion 04 local durability gate | PASS | Retain migration and crash/concurrency suite; preserve real-device restart evidence. |
| Backend synchronization gate | PENDING | Accepted/duplicate/rejected revisions, pull pagination, uncertain timeout resolution, result polling. |
| Exam package gate | PENDING | Interrupted download, hash mismatch, atomic replacement, known-good rollback, durable package record. |
| Full exam-engine gate | PENDING | All question-type UI paths, deterministic shuffle, clock rollback, forced close/restart, deadline lock. |
| Security/operations gate | PARTIAL | Production HTTPS/certificate configuration, redacted logging review, Windows data protection and deployment review. |

Report limitation: no server administration console, controlled revocation response, compatible server revision response, or complete pull/result endpoint behavior was available during manual testing. These items are explicitly pending rather than treated as failures.